# LMX Cloud

Primer & 12-Month Build Map

Directionally informed by the Heurist Mesh case study  ·  July 2026

# Executive Summary

LMX Cloud is Web3-native infrastructure for the autonomous agent economy — not a general AI-infra company, and not a crypto-for-humans product. The wedge: autonomous agents and DAOs structurally can't use hyperscaler billing (no legal entity, no corporate card), so they need infrastructure that's wallet-native and payable per call in stablecoin. Public framing: “AWS for Web3.”

Routing decentralized compute, x402 payment rails, and discovery/directory presence are all commodities already owned by others (DePIN networks, Coinbase's CDP, Bazaar/Agentic Market respectively). What isn't commoditized — and what LMX has actually built — is cryptographic proof of delivery: Merkle-anchored, independently verifiable receipts that a call was fulfilled as specified. LMX's real identity is the settlement-and-proof layer of the agent economy, not a directory and not a payment-rail innovator.

This document lines up where LMX stands today against Heurist — a live, revenue-generating comparable operating in the same x402/agent-marketplace space — and lays out the next 12 months: closing Phase 1, building Phase 2 (resource breadth + a third-party function marketplace), and standing up LMX.Agent as an open framework layer. Target at the 12-month mark: $5K–$10K MRR.

# Where LMX Cloud Is Today

Shipped and verified end-to-end:

- Multi-provider inference router — io.net, Akash, Aethir, and Nosana, with health-aware fallback and 30+ model aliases.

- Wallet-native identity — SIWE sign-in, agent-mintable keys from a raw keypair (no email required), USDC funding on Base.

- Verifiable on-chain logs — per-request receipts, Merkle-batch anchoring on Base, a public proof API and CLI.

- x402 per-call payments — verified end-to-end on Base mainnet, dual-path (prepaid balance or pay-per-call).

- MCP server — seven tools, published to the official MCP registry, x402-payable.

- ElizaOS plugin — published to npm, registry PR open and addressed, awaiting maintainer re-review.

Not yet cleared: attorney review of legal drafts (the single highest-leverage open item — zero engineering, longest deferred), and the actual Phase 1 success metric — a real, unprompted x402 payment from a wallet LMX has never seen before.

# Case Study Parallel: Heurist

Heurist is a decentralized AI compute network (13,000+ GPU miners) that layers Heurist Mesh — a marketplace of 30+ specialized crypto-intelligence agents, individually priced and callable via x402 — on top of that supply. Roughly $1.4M 2025 revenue on an 11–13 person team, after a $2M seed (Nov 2024) and about two years of partnership-driven distribution. Its real product isn't the agents themselves — it's function-level decomposition: a single underlying agent unbundled into several independently priced, independently discoverable routes, so any consuming agent pays only for the exact capability it needs.

Why it matters here: Heurist validates — with real, external revenue — a thesis LMX had already reasoned to independently (Phase 2 Goal 2, decided 2026-07-11): a wallet-verified provider registers a function with a price and schema, any compatible agent discovers and calls it, payment and delivery proof settle automatically. The marketplace idea isn't new because of Heurist; Heurist is evidence the model is sound, not the source of the idea.

Where LMX diverges deliberately: Heurist behaves like a curated agent catalog (thirty agents Heurist itself built and maintains); LMX is positioning as neutral infrastructure other people's agents transact through — registration is open to any wallet-verified party, including third parties and other agents, not just LMX-authored functions.

# Product & Infrastructure Map

Layered stack comparison — solid fill = shipped/proven, dashed = planned.

LMX's stack mirrors Heurist's shape — compute supply at the base, an API/routing layer above it, a marketplace layer above that — but the money-and-trust layer is where the two diverge most: Heurist monetizes primarily through pay-per-call pricing and a token; LMX's differentiator is the receipt/proof layer sitting alongside payments, which nothing in Heurist's stack has an equivalent of.

# Monetization Paths

Live (proven) vs. planned revenue lines, LMX mapped against Heurist's actual mix.

Heurist's revenue is already diversified across five real lines (credits, consumer pay-per-use, business plans, staking yield, and revenue-stream tokenization via the Vending Machine). LMX today has exactly one live revenue line — compute inference — and Phase 2 is what adds the next two: storage, and a take-rate or flat fee on third-party marketplace functions. LMX.Agent is deliberately not a revenue line itself — it's an adoption tool, the same role Heurist's own open-source Agent Framework plays for them.

# 12-Month Build Map

Phase 1 close-out → Phase 2 platform sprints → LMX.Agent phases → KPI checkpoint.

## Phase 1 close-out — remaining gates

| Gate | Status | Why it matters |
| --- | --- | --- |
| Attorney review of legal drafts | In progress — deferred 3x previously; longest-standing, cheapest gate | Blocks responsibly marketing all three Phase 1 channels at once |
| ElizaOS registry PR (#16397) | Waiting on maintainer re-review + CI approvals — nothing left on LMX's side | Last of the three Phase 1 distribution channels |
| ElizaOS live-agent end-to-end test | Not started | Only remaining real engineering on Goal 3 |
| x402 mainnet burst/load validation | Proven on Sepolia only | Adversarial validation before real traffic scales |
| Payment-failure reconciliation | Partial — no refund/credit-back when a provider fails after balance deduct | Trust risk on a stranger's very first paid interaction |

Net read: legal is the fastest to clear and the longest deferred — the single highest-leverage action available today, and not an engineering task.

## Phase 2 — platform sprints, in order

- Sprint 0 — compute reliability depth. Provider redundancy on the resource already sold. Nosana and Aethir adapters already shipped opportunistically during the pause.

- Sprint 0b — resource-type breadth. Vision and web search shipped; embeddings (deAPI/BGE M3) and image generation queued.

- Sprint 1 — storage routing. Filecoin/Arweave adapter, same x402-plus-receipt pattern already proven on compute.

- Sprint 2 — marketplace definition (scoping only). Resolves the two open questions that actually determine whether the 12-month revenue target is realistic: pricing model (take-rate vs. flat fee) and the third-party receipt-guarantee question.

- Sprint 3 — MCP registry foundations. Manifest schema, wallet-signed self-registration, synthetic test-call gate.

- Sprint 4 — trust mechanics. Refundable USDC bond and slashing in place of human review; delisting/dispute flow.

- Sprint 5 — seller product surface. Listing dashboard, in-MCP discovery, health monitoring on listed functions.

- Sprint 6 — agent-as-seller pilot. One real agent-authored function listed and transacted end-to-end — proof of the thesis, not a volume milestone.

## LMX.Agent — phased, parallel track

Phase A (now, doesn't wait on the Phase 2 gate): a thin, framework-agnostic open package generalizing two things already built and proven — the agent-mintable wallet pattern from Web3-1, and the hardened x402 payment client already written for the ElizaOS plugin (spend caps, challenge validation, chain allowlisting, timeouts). Deliberately not a full agent runtime — building a competitor to ElizaOS/LangChain/Google ADK would pull LMX into a crowded space with no connection to its actual moat.

Phase B (gated with Phase 2 Sprint 2–4): onchain identity/reputation for agents, ERC-8004-style — the same “reputation/trust-scoring” line already named and deferred in the roadmap, revisited once the registry has real multi-resource transaction volume to make the data meaningful.

## 12-month KPI targets

| Checkpoint | Transaction volume | Revenue | Social / marketplace traction |
| --- | --- | --- | --- |
| Phase 1 unpause trigger | 1 unprompted payment, wallet LMX has never seen | Not meaningful yet | Not meaningful yet — plumbing proof point |
| Early Phase 2 (~3 mo. after unpause) | 5–20 distinct paying wallets/week; low hundreds of x402 calls/mo. | $50–$500/mo. | 1–3 third-party functions listed; small real community |
| End of Phase 2 (~12 mo. target) | Low hundreds of distinct paying wallets/week; tens–low hundreds of thousands of calls/mo. | $5K–$10K MRR | Double-digit active third-party listings in the registry |

Calibrated against Heurist (bigger team, two extra years — so this is deliberately a fraction of their trajectory, not parity) and against CDP Bazaar's network-wide volume (~$50M cumulative across 480K+ agents — a single new, narrow listing takes a sliver of that long tail, not a proportional share). Treat these as planning targets to falsify quickly, not a forecast.

# Immediate Next Steps

- Get the legal drafts in front of an attorney — today, zero engineering, unblocks marketing all three Phase 1 channels.

- Ship the payment-failure reconciliation fix — the one live correctness gap that could damage a stranger's first paid interaction.

- Start LMX.Agent Phase A — the SDK, in parallel, since it's explicitly ungated.

- Hold Phase 2 platform sprints behind the two real gates: attorney review clears, and one real unprompted stranger payment lands.

- When Phase 2 buildout is declared “done,” verify that means the open questions (pricing model, receipt guarantee) are actually resolved — not just that six sprints are checked off — before shifting fully into marketing mode.