INTERNAL PRIMER  ·  UPDATED JULY 20, 2026

LMX Cloud

AWS for Web3

Web3-native infrastructure for autonomous AI agents: pay-per-call stablecoin settlement, paired with routing into decentralized compute supply that hyperscalers have no margin incentive to ever offer.

| 2 DEPIN PROVIDERS LIVE | 30 MODEL ALIASES ROUTED | 3 DISTRIBUTION CHANNELS | Base SETTLEMENT CHAIN |
| --- | --- | --- | --- |

For the live, code-verified execution plan and blow-by-blow status, see ROADMAP.md. This document is the "what and why."

# 01 · What We're Building

The direction has sharpened twice — worth being explicit about both moves.

LMX Cloud started as a DePIN inference router: an OpenAI-compatible API that routes AI inference requests across decentralized GPU networks (io.net, Akash) instead of a single centralized provider, with automatic failover if one network degrades.

The positioning has since sharpened into something narrower and more defensible: LMX Cloud is Web3-native infrastructure built specifically for autonomous AI agents — software that holds its own crypto wallet and pays for its own compute with no human in the loop. The pitch is two things bolted together, not one: x402-native agent payments, paired with routing to decentralized compute supply a centralized neocloud has no reason to ever build toward.

END STATE — PHASE 1 an agent with zero prior relationship to LMX discovers it via x402 Bazaar, MCP, or the ElizaOS plugin, pays per call in stablecoin, and gets routed DePIN compute back — no signup, no credit card, no human in the loop.

# 02 · The Thesis — Why This, Not Something More Obvious

Two roads that look easier both dead-end. The actual wedge is between them.

| ROAD NOT TAKEN — CHEAP GPU FOR EVERYONE Already a red ocean CoreWeave alone: $23B IPO valuation, $5B 2025 revenue, $99.4B order backlog by March 2026 — competing purely on price and capacity. 300+ new GPU cloud entrants launched in 2025; H100 rental prices fell 64–75% in eighteen months. Capital-intensive, already owned by well-funded centralized players. | ROAD NOT TAKEN — DECENTRALIZED COMPUTE FOR "WEB3 DEVS" Smaller and more stagnant than it looks Akash, the closest comparable, sells to a handful of crypto-native projects who mostly sell to each other — and its active provider count recently hit the lowest point in the network's history. |
| --- | --- |

THE ACTUAL WEDGE autonomous agents and DAOs that structurally cannot use hyperscaler billing. A DAO's treasury is a multisig, not a corporate entity — it can't open an AWS enterprise account. An agent can't sign an enterprise services agreement. Both can hold and spend a crypto wallet. x402 (backed by Coinbase, Cloudflare, Stripe, Google, Microsoft, AWS, Circle, Visa, Mastercard) is becoming the way software pays software — and pairing that rail with decentralized compute is something a centralized neocloud would have to give up margin and control to build.

# 03 · Who The Customer Actually Is

Ranked by how acutely each segment feels the problem.

| MOST ACUTE DAOs & crypto-native treasuries No path into enterprise cloud billing. Gnosis, Mantle, and Tron DAO are already funding "AI agents as economic actors" off billion-dollar-plus treasuries. | HIGH VOLUME Agent-launchpad ecosystems Virtuals Protocol hosts 15,800+ agent projects; ElizaOS is the de facto framework for on-chain agents. Operators want each agent self-sovereign, not manually funded. | FASTEST TO CONVERT Existing crypto-native AI teams Already hold stablecoin treasuries, want multi-provider resilience without building and operating the routing logic themselves. |
| --- | --- | --- |

# 04 · How We Make Money

Not like CoreWeave, which owns hardware and carries capex. LMX Cloud owns no compute — it buys wholesale from io.net and Akash and charges a spread per request. That's closer to Stripe/Plaid economics than a cloud provider's: thin margin per unit, no capex, and margin that holds or improves as the underlying DePIN market keeps getting cheaper.

BOTTOM LINE Revenue scales by routing more traffic through the toll booth — not by building more capacity.

# 05 · How It Works

Three systems stitched together: inference routing, identity/payments, and agent-facing distribution.

## Inference routing

Requests hit an OpenAI-compatible endpoint and are routed across a health-checked fallback chain — no silent centralization; response headers (x-lmx-provider, x-lmx-fallback) always disclose which network actually served the request.

| Agent / Developer | → | LMX Router | → | io.net → AkashML → Nosana → Together |
| --- | --- | --- | --- | --- |

## Identity & payments — two paths, same balance system

Funded path:Sign in by email (Clerk) or wallet (SIWE / EIP-4361) — including a raw keypair with no browser, which is what makes an agent able to mint its own key. Deposit USDC on Base to a treasury address; an on-chain listener confirms and auto-credits balance. Every call draws down that balance.

Pay-per-call path (x402):No key at all. An agent calls the endpoint, gets 402 Payment Required, signs a payment payload, retries. Coinbase's CDP Facilitator verifies and settles the USDC payment on Base, LMX routes the request, and the whole thing is logged as a payment_event.

| Agent wallet | → | 402 challenge | → | CDP Facilitator (verify + settle) | → | Inference routed |
| --- | --- | --- | --- | --- | --- | --- |

## Trust layer

Every request produces a receipt; receipts are batched and Merkle-anchored on-chain (LmxLogAnchor on Base), with a public proof endpoint. The idea: routing, latency, and cost claims stay cryptographically checkable after the fact — this matters once the buyer is an anonymous agent with no relationship to fall back on.

# 06 · Distribution — How An Agent Actually Finds Us

Three channels, deliberately sequenced by integration effort and reach.

| Channel | What it is | Status |
| --- | --- | --- |
| x402 Bazaar + Agentic.Market | Coinbase's protocol-level discovery layer for x402-paid services — any x402 agent finds LMX here regardless of framework. Widest reach, least integration. | Live — mainnet verified |
| MCP server | Hosted at mcp.lmxcloud.io, listed on the official MCP Registry. 8 tools: status, models, pricing, balance, usage, chat completion (key or x402), web search. | Shipped & listed |
| ElizaOS plugin | Wraps the OpenAI-compatible endpoint with x402-only, wallet-native payment — no API key. Published to npm; registry PR open. Deliberately sequenced last as a reference case study. | PR open |

Explicitly out of scope for now: Virtuals Protocol's Agent Commerce Protocol (bespoke escrow system, not confirmed to run over x402), Autonolas, Fetch.ai, Bittensor — longer-tail, revisit once the three committed channels show real traffic.

# 07 · Status Snapshot

As of July 20, 2026 — verified against code, not memory.

| SHIPPED - Multi-provider inference router, streaming completions, 30 model aliases. - Full dashboard — keys, usage, logs, status, billing. - SIWE wallet sign-in + agent-mintable keys. - USDC deposits on Base, auto-crediting. - Verifiable on-chain receipts & Merkle anchoring. - x402 pay-per-call verified end-to-end on mainnet. - MCP server live on the official registry. - Security/ops hardening — account-takeover route closed, rate limits, Sentry. - Persisted three-tier provider health history. | OPEN / BLOCKING - Attorney review of legal drafts (ToS, privacy, acceptable use) — deferred three times, the longest-standing gate before marketing any channel wide. - Payment-failure reconciliation — no refund tx when a provider fails post-payment. - ElizaOS live-agent end-to-end test not yet started. - Cloudflare edge hardening deliberately paused — cost, no traffic signal yet. |
| --- | --- |

# 08 · Roadmap

Phase 1 is agent-distribution readiness. Phase 2 is deliberately held.

Free-beta hardening DONE Security gap closed, dashboard shipped, streaming + model coverage expanded — the base layer strangers could safely try for free.

Web3-1 · Wallet identity + stablecoin rails DONE SIWE sign-in, agent-mintable keys with no browser, USDC deposits auto-crediting on Base.

Web3-2 · Verifiable on-chain logs DONE Per-request receipts, Merkle batch anchoring, public proof endpoint — verified end-to-end.

x402 pay-per-call DONE Dual-path payments, CDP Facilitator verify/settle, replay protection, burst/load-tested on testnet, mainnet canary green.

Phase 1 · Agent distribution IN PROGRESS Bazaar/Agentic.Market listing live; MCP registry live; ElizaOS registry PR open, security hardening pushed same-day per reviewer feedback. Gated wide-marketing push on attorney review.

Phase 2 · Marketplace / MCP function registry DELIBERATELY HELD Held until legal clears and at least one Phase 1 channel produces a real, unprompted external payment — the explicit success signal, not yet observed. Provider-depth is prioritized over resource-breadth in the meantime.

# 09 · Moats & Risks

Honest accounting — what's actually defensible versus what looks like a moat but isn't.

| WHAT'S DEFENSIBLE - Verifiable trust layer — on-chain receipt anchoring is live and working today — matters specifically once the buyer is an anonymous agent with no relationship to fall back on. - Measured reliability data — persisted provider-health history across independent DePIN networks becomes a genuine, hard-to-fake content asset once it has weeks of depth — no competitor currently publishes this. - Distribution head start — live on the official MCP registry and x402 Bazaar with a real mainnet-settled transaction history and an honest public case study (the MCP "stranger walkthrough" bug story). - The wedge itself — hyperscalers have no margin incentive to route to decentralized supply; DAOs/agents structurally can't use hyperscaler billing. That combination, not "decentralization," is the actual defensible position. | WHAT ISN'T A MOAT - The payment rail itself — x402 is an open standard — nothing stops io.net or Akash from adding direct support and disintermediating an aggregator layer like LMX. - Thin, lumpy demand — a meaningful share of early x402 activity industry-wide has come from one viral memecoin experiment, not organic diverse demand. - Underlying DePIN health — the resilience pitch depends on DePIN supply staying healthy — Akash's active provider count is at its lowest point on record. - Provider concentration — only two DePIN providers live in production today; "resource-agnostic routing" isn't a real claim yet without more provider depth. |
| --- | --- |

WHY THIS MATTERS none of the above are reasons to not pursue the bet — they're the specific signals that would tell us early if it isn't working. That's why Phase 2 is explicitly gated on a real unprompted external payment, not a feature checklist.

LMX Cloud — internal primer, sourced from PRIMER.md / README.md / ROADMAP.md / marketing.md. Live for the current execution detail: ROADMAP.md.